## Slide 1
MetricMind
Agentic Semantic BI Engine
Final Project • Requirements-Aligned Submission
Axlero Solutions • Project 1 • August 2026
Shyam • Chetan • Mansi • Yoshita • Himesh • Prashant

## Slide 2
1. Project requirement
What Axlero asked for
Governed conversational analytics, not only a sales dashboard.
Problem: unrestricted Text-to-SQL can create wrong joins and inconsistent metrics.
Example: “Why did our European margins drop last quarter?”
MetricMind • Axlero Solutions • August 2026

## Slide 3
2. Required architecture
Source architecture
Cube.dev/dbt semantic layer.
LangChain/Llama 3 agentic orchestration.
Snowflake/Databricks analytical platform.
Next.js + Tremor conversational BI.
MetricMind • Axlero Solutions • August 2026

## Slide 4
3. Four-week plan
Source development sequence
Week 1: warehouse/modeling + chat scaffolding.
Week 2: semantic definitions + prompts.
Week 3: governance audit + API check.
Week 4: reasoning + visualizations + cost governance + transparency.
MetricMind • Axlero Solutions • August 2026

## Slide 5
4. Acceptance checks
Concrete source tests
Repeated Q3 Revenue should be consistent.
European sales should translate to the correct semantic API request.
Margin drops should trigger a cost breakdown.
Charts, query limits and API/SQL transparency should be available.
MetricMind • Axlero Solutions • August 2026

## Slide 6
5. Repository implementation
What is actually in GitHub
React + Vite frontend.
FastAPI + Python backend.
MySQL database with factinternetsales and dimensions.
README/API/testing/installation/bug/user-guide documentation.
MetricMind • Axlero Solutions • August 2026

## Slide 7
6. Compliance status
Evidence-based, not assumption-based
Semantic layer: not verified as source-compliant.
Agentic orchestration: not verified end-to-end.
Snowflake/Databricks: repository uses MySQL.
Cost governance and traceability: not verified end-to-end.
MetricMind • Axlero Solutions • August 2026

## Slide 8
7. Application evidence
Recorded evidence
Authentication/profile flows exercised.
Dashboard/KPI/chart areas exercised.
Reports, Analytics and Chat areas exist.
Swagger/OpenAPI and runtime evidence are retained.
MetricMind • Axlero Solutions • August 2026

## Slide 9
8. Testing record
Historical session
14 APIs tested.
8 passed.
6 failed: Dashboard, Reports and Analytics.
3 high-priority open bugs recorded.
MetricMind • Axlero Solutions • August 2026

## Slide 10
9. Current local issue
16 August 2026 terminal output
Uvicorn stopped with a SyntaxError at backend/app/main.py line 176.
The latest committed devops main.py is syntactically valid.
Clean check: restore local changes, pull devops, then rerun backend/frontend/API checks.
MetricMind • Axlero Solutions • August 2026

## Slide 11
10. Axlero execution rules
SOP v1.1
Two projects out of three across two months.
Four week-wise implementations per project.
GitHub mandatory for non-UI/UX domains.
Final review requires daily GitHub activity for the preceding 20 days.
MetricMind • Axlero Solutions • August 2026

## Slide 12
11. Team
Documented responsibilities
Shyam — Team Lead / DevOps / Integration.
Chetan — Backend / Agent orchestration.
Mansi — Data / Database / Semantic validation.
Yoshita — UI; Himesh — Frontend; Prashant — QA / Documentation.
MetricMind • Axlero Solutions • August 2026

## Slide 13
12. Final assessment
What the submission proves
Documentation package is complete and requirements-aligned.
Proven: application foundation, authentication, dashboard evidence and repository/testing records.
Not proven: full semantic/agentic stack, lakehouse stack, full root-cause workflow, cost governance and traceability.
MetricMind • Axlero Solutions • August 2026